### Project Governance Process

### Initiate

| Person/Team | Function |
| --- | --- |
| Project Manager | Create scope document for review |
| General Managers | Review scope of project and agree to proceed |
| Project Manager | Develop project charter |
| MD | Approve charter and agree to proceed to project launch |

### Launch

| Person/Team | Function |
| --- | --- |
| Project Manager | Create business case and budget estimates based on known facts |
| General Managers | Agree to business case and budget estimates |
|  | Identify requirements team for initial capabilities |
| MD | Sanction project |

### Requirements

| Person/Team | Function |
| --- | --- |
| Project Manager | Identify suppliers |
|  | Develop requirements and capabilities document |
|  | Create RFQ - RFT- RFI documents for approval |
| General Managers | Approve to go to market |

### Engagement

| Person/Team | Function |
| --- | --- |
| Project Manager | Review responses and selection of vendor |
|  | Create progress plan |
|  | Start business modelling |
| General Managers | Approve to go to design and build stage |

### Design and Build

| Person/Team | Function |
| --- | --- |
| Project Manager | Create staff engagement list |
|  | Apply business model to project scope |
|  | Create work programs |
|  | Create risk register |
| General Managers | Approve build and staff engagement work |

### Deploy

| Person/Team | Function |
| --- | --- |
| Project Manager | Create change management module |
|  | Identify business needs for deployment |
|  | Create deployment document |
| General Managers | Approve deployment method and details |

### Support

| Person/Team | Function |
| --- | --- |
| Project Manager | Develop support plan for in house staff |
|  | Develop support plan for external vendors |
|  | Develop support plan for staff |
| General Managers | Approve support arrangements |

### Debrief and Lessons Learned

| Person/Team | Function |
| --- | --- |
| Project Manager | Develop support plan for in house staff |
|  | Develop support plan for external vendors |
|  | Create day 1 rollout and undo plans |
| All Involved | Discuss/voice opinions |