## Slide 1: I – 143 Single Sign On
Use of a single user identity/login for access to G.James ICT platforms and systems
Standardisation of both password composition and expiration policies
More robust systems security in line with industry best practices
Streamlining of user account onboarding / offboarding
Business Need, Objectives & Benefits
Scope Inclusion:
crosoft 365
Oracle EBS
Citrix
V6
EPICS
Scope
Key Stakeholders
Executive: <GM>
PM / Business Lead: <Name>
Contributing Division(s): <Engineering>
<Finance>
<ICT>
Team member: <Name>
<Name>
<Name>
<Name>
Planning Considerations
Delivery Approach
Estimated start date
3-6 months
Prerequisites
Licenses required for Oracle SSO tools
Assumptions
Rimini St archive contains required patches
Constraints - Time
Risks / Issues
External dependencies
Change Impact
Estimated Cost
Analyse capability of in-scope systems to support SSO
Create implementation plan for each supported system
Create testing plan to cover impacted functionality e.g. systems integration
Execute implementation plan in 'non-prod' instances
Execute regression testing in non-prod
Training
Deployment to Production instances
Strategic Objectives
> 2M
< 250k
> 24m
< 6m
High
Low
High
Low
Delivery Parameters
Approval Conditions & Portfolio Fit
Recommendation PMO, Business Led or Work Package.
Finance to review and advise if to be capitalised.
Scope Exclusion:
Specialised applications e.g. AutoDesk software
Post Approval
Capex Number & value

## Slide 2: I – Initiative Slide - Guide
What is the business opportunity or problem this initiative aims to address?
Give an outline description of the idea in terms of how it will meet a business need
Detail the investment and benefit to the business.
What will the business be able to ‘do’ after the initiative?
Describe how the outcome(s) mean G.James will be able to operate in a way that is better, faster, bring reduced cost or is safer.
Business Need, Objectives & Benefits
Scope is generally defined as the tasks or deliverables required to be considered / completed to delivery the objectives for the project. You can add ‘scope’ bullets for clarity if needed, this will assist in the review to determine what specifically is being addressed.
Including a summary of what is NOT in scope also assists in providing clarity around the expected delivery and outcomes of the project.
Scope
Key Stakeholders
Executive: <GM>
Business Lead: <Name>
Contributing Division(s): <Engineering>
<Finance>
<ICT>
Team member: <Name>
<Name>
<Name>
<Name>
Planning Considerations
Delivery Approach
Estimated Start period
Within 3mths, 3-6mths, 6-12mths
Estimated Cost.
Is the internal labour only, external labour required and CAPEX?
Assumptions
Is there any assumption surrounding supply of a product, people / skills, process, technologies, information, etc?
Dependencies
Is there another project or other activity that this initiative will need to rely on?
Risk
Are there any known risks that could impact the success of the initiative?
Constraints
Is there a particular milestone that this initiative has to be delivered by? Ie customer requirement, compliance.
What are the key activities/tasks you would go about to deliver this initiative?
Could it be delivered in one phase or in multiple phases over more than a one year?
Example:
Gather requirements and hold discovery workshop​
Evaluate options – benefits and limitations​
Prototype
Confirm requirements/Design
Development
Testing
Training
Deployment
Strategic Objectives
Delivery Parameters
Approval Conditions & Portfolio Fit
Is the Initiative cross divisional? Y/N Is the delivery complex? Y/N Is the initiative high risk? Y/N
Is there a change management and training requirement? Y?N Will the initiative require capital expenditure?