## Slide 1
Project Management System

## Slide 2
Purpose of this Presentation
This Presentation will:
Outline all of the requirements needed to complete a project.
  Tailor to suit @prince2
  Learn from experience @prince2
Define Gates that will need to be achieved.
Understand expectation of each stage.

## Slide 3
Project by Definition
A project can be defined as a temporary endeavour undertaken to create a unique product or service. Projects are different from other ongoing operations in an organisation, because unlike operations, projects have a definite beginning and an end - they have a limited duration.
Source: Project Management Institute

## Slide 4
Stages and Gates by Definition
Stage
  A Stage is the Processes and Documents required between each gate.
  The scope of each stage will be determined by the project needs.
  Templates are available for each stage as required.
Gate
  A Gate will be deemed as a completed stage with approval to advance on to the next stage.
  Each Gate must be signed off by Project Manager and Project Sponsor to be deemed complete.
  Multiple Gates may run in parallel however refer to the above points.

## Slide 5
Project Gate Details
Initiate
  Project Charter with approval to proceed to project
  Launch
    Business Case, Budgets, Team
    Requirements
      Requirements, Workflows, Auditing, Plans, Risks,
      Engagement
        External Parties
        Design
          The Look, The Feel, The Change, The Support
          Build
            Work Packages – Review- Change
            Deploy
              Plan, Manage Change, Roll Back Plans
              Support
                Continual Service Improvement

## Slide 6
Documents – These are currently located in the IT folder
Gate 1- Initiate
  Project Charter
  End of Stage Report – 1 for each completion stage
Gate 2- Launch
  Business Case
  Communications Management Plan
  Risk Register
  Exception Report
  Quality Management Plan
Gate 3-Requirements
  External Vendor Selection Process
  Requirements Document
  Workflow Document
Gate 4- Design
  Develop a Project Plan
Gate 5- Build
  Work Packages
  Issues Report
Gate 6- Deploy
  Change Management Document
Gate 7- Support
  Lessons Learnt
  IT Support
  Business Support Agreements
  End of Project Report