Development of version 3 of the user termination program has stalled. The application must either be rewritten to function out-side a domain controller or the domain controller needs to be set up to allow connection to exchange online. Both options propose challenges that I require permission and or assistance to overcome.

Temporary solution is to calve of the exchange functionality from the original application and implement it in a standalone application outside of the main application

Later versions of the end dated user application may merge the two applications, however this will move service desk forward in the meantime.

Environment requires the exchange Management modules installed.

V1 scope

- UI

  - Name

  - Fields

  - Labels

  - Return msgs

- Add the code to authenticate

- Core functionality

  - Check for email account

  - Set delegate

  - Set out of office

  - Convert to shared

13/01/2023

- created

  - UI

    - Name

    - Fields

    - Labels

    - Return msgs

  - Functionality

    - Connect to exchangeonline

14/01/2023

- UI

  - Add ritm capture fields

  - Add ritm label

  - Clear button functionality

  - Made message return read only

  - Validate button is functional

  - Exception handling for:

    - Terminating employee can not be found

    - Delegate employee can not be found

    - Terminating employee can not be delegate

    - Neither can be found

    - Ticket number is incorrect

  - Core

    - Email delegation tested using dem account

    - Email conversion tested using dem account

    - Set out of office tested on dem account

Notes:

Scope completed for version one, tested successful submitting for peer review