Re cap from last meeting

Task:

- Consult Bruce re Abnormal security. (completed)

- Review with Bruce an Joel re USB auditing and controls. (Completed)

- One month audit on Mass media usage. (Complete)

- Find the Acceptable use Policy re computer use and removable media (completed)

- Review factory for devices that could receive a USB

- Consult with Joel re Simulation. (Completed)

- Discuss with Ali re toolbox

Progress

- As noted in the emails that have been shared the system of USB monitoring and management is Sophos

- Information provided by Sophos is limited to: Time/Date, Device, User, Machine and machine IP. This does not highlight use cases however I will attempt to contact the users and ascertain a range of use cases.

- Sophos monitors most but not all devices in the network. Analysis of the unprotected devices and their business impact may be required.

- Sophos also has a large scope for removable devices, data pertaining to removable devices that were not data carriers was removed from the data set.

- Sophos includes mobile phones as removeable media due to the capacity to move data, I agree with this logically but have isolated the data pertaining to mobiles from data pertaining to USB devices

- For the previous 30 days as of 7/2 1680 instances of phones being plugged into devices with data migration capacity was detected, and 366 instances of USB media with data migration capacity were utilised in managed devices.

Simulation

- Proposed simulation is lolly jar of USBs in various locations, with a method of tracking who plugs them in.

- Initial idea is to have a program loaded on them that would report when plugged in like an OMG cable or Rubber ducky like device.

- Problem 1, soft loaded onto the USB will not auto play as auto play was disabled in windows 8 and above to prevent that very thing, whilst it is possible to turn it on this would be opening up a security vulnerability for the sake of a test, not advised.

- Problem 2, professional devices use microcontrollers or modified boot drivers to stealthily gain ingress and control. Most commonly a USB that the pc believes is also a keyboard unknown to the use. These types of devises are expensive to buy on mass, and making them can be timely.

- Solution, 1 Sophos logs the manufacturing name of the device that is used, if we used a large number of the same USB that Sophos can uniquely identify, this would return the data we require.

Policy.

- I was able to find two documents re acceptable use of computer equipment.

- One document is rather thorough and well written but is still in draft state and has not been ratified by business or disseminated.

- The Orientation pack mentions briefly:

Current posture

- Acceptance of risk.

- Allow all devices.

- Not actively managed.

Risk

- Data exfiltration

- Malware past perimeter security.

Abnormal

- Had discussion with Bruce. He believes we may be able to add exemptions to Abnormal to allow the continuation of the simulation training. Further research required.

Tool box talk