Background
Until recently, ICT asset information was a manual entry of information into the Service Now database, with the move to Managed Device Platforms (ie intune), G James is registered with all vendors for serial lock activation. This covers our primary suppliers

- HP

- Apple

- Android

This means that hardware can be shipped direct from vendor to end user and build on prem without the intervention of the ICT team.

As part of this, the new Intune system will capture all information relating to the asset on build and upload this to a central point, it will also manage any changes to the devices as to who has logged on and where it was last seen.

This new information is available for download and will require integration into the existing Service Now Asset database which is the source of truth for all G James assets.

Intune data will cover

- Laptops/Desktops

- Mobile Phone

This work package extends to the management of the HP monitors for asset management, with a separate work package underway to review the integration of the HP asset management tool integration to capture and report on the HP monitors being deployed.  this information will also be captured>Downloaded> integrated in the Service now Asset management central data base/

Business Goal:

The Goal of this project is to understand and unify the different Asset management systems with SNOW. This will provide a single point of truth for auditing hardware asset.

Objectives:

- Understand the scope of managed Hardware and evaluate options for digital or manual auditing.

- Understand the different asset management portals and the fields they utilize.

  - Focus on Intune.

- Understand the fields SNOW HAM requires.

- Create a map to correlate the fields for integration into snow.

- Research and create API links between Snow and asset management portals

- Monitor and rectify data migration inconsistencies and duplications.

Scope

- Asset Management portals within scope of project: Intune

- Map fields from the above asset management portals to SNOW asset management fields.

- Understand, Manage and automate field transformations.

- Implementation, roll back and training/ policy.

Key Stakeholders

| Client | Darren Daly |
| --- | --- |
| Project manager | Darren Daly |
| Project team members | Mathew Gallehawk. |

Project Milestones 
Milestone 1: Document and map Asset fields across the different platforms for each of the device types.

Milestone 2: Understand and evaluate connectors between Intune and SNOW

Milestone 3: Understand develop data transformation API.

Milestone 4: Create a plan to deal with duplicated or erroneous devices.

Milestone 5: Create a disaster contingency roll back plan.

Milestone 6: Implement and monitor.

Milestone 7: Create Policy for asset management and support.

Project Budget 
Cost of time.

Constraints, Assumptions, Risks and Dependencies

| Constraints | - BAU precedence. - Required Azure and Snow Permissions. - Devices must be registered in Intune. |
| --- | --- |
| Assumptions | - Processors that are currently in place will not interfere with process outlined by Service Now documentation. |
| Risks and Dependencies | - Risk of Data Corruption in Service Now. |

Approval Signatures

|  | [Name], Project Manager |
| --- | --- |