| Topic: | User termination application |
| --- | --- |

| Description: | PowerShell application for service desk |
| --- | --- |

Document Control

| Rev | Date | Changes Made | By (User) |
| --- | --- | --- | --- |
| 1.0 | 16/01/23 | Initial document creation | Mathew Gallehawk |

| Project Name | Project Manager |
| --- | --- |
| User Termination Application | Mathew Gallehawk |
| Client | Duration |
| Service Desk |  |

| Executive Summary | - Write a short version of each of the following sections in your business case. |
| --- | --- |

| Mission Statement | - Create an application with a GUI that will efficiently, accurately and safely terminate Users in AD-UC.. |
| --- | --- |

| Product/ Service | - The application in question will: - Disable users - Move them to the correct OU. - Strip licenses that have been assigned in active directory. - Strip DL groups. - Hid the users from the global address list. - Prefill description. - Create a log file of the change. |
| --- | --- |

| Project Definition | - This application is currently in its’ fourth iteration testing faze. All functionality is present in test environment. |
| --- | --- |

| Service Desk Impact | - Positive | - Negative |
| --- | --- | --- |
|  | - Reduced time and complexity in terminating users. - Reduced financial cost duel to licence mismanagement. - Increased security from efficient/ consistent termination process. | - Cost of wages from development and testing. |

| Risk Assessment | Initial | Present | Production |
| --- | --- | --- | --- |
|  | High | Low | low |
|  | High risk of coding error causing major data corruption of AD-UC | Low adjusted risk after testing in controlled environment was successful. | Low adjusted risk after testing and peer review (pending) |
|  | Develop in separate test environment replicating the GJames AD-UC but not connected. | Assigning to Infrastructure for peer review. | Fail plan AD-UC back up. |

| Feature set | Current | Future |
| --- | --- | --- |
|  | GUI: - Terminating user fields. - Request number fields. - Return msg box - Validation, termination and clear buttons. Core: - Verification process to help ensure analyst is end dating the correct person. - Disables and moves user account. - Strips security groups - Hides from address list. - Creates a log including the request number date and user terminated. - Updates the description field. | GUI: - Email management fields. (currently hidden) Core: - Convert email to shared account - Assign a delegate. - Set out of office. |

| Testing | Test Environment. |
| --- | --- |
|  | - HyperV windows 2022 server vm “MatsLab-DC1” - AD-UC set up to parody GJames environment. - Security groups created to parody GJames environment. - Users created in branches for testing where assigned security groups. |
|  | Error Handling |
|  | Primary Gate Validation faze. Validated must be true for End dating to occur. Validation path: - RITM number must be present, start with ritm(not case sensitive) and at least 7 numbers. Returns error that ticket is not correct and will not progress. - The user account that is pulled from the input e-number must match the first and last name inputted to verify the analyst is end dating the correct person. This returns an error that the user does not match and will not continue. - The User can not already be end dated. This returns an error that the user has already been end dated. End date Button - End date button can not activate if validation is not true. Returns message that the input must be validated to proceed. - Post change clean up wipes all fields but message box, and sets validation to false to avoid recycling the validation step with different data. |

| Setup | Setup |
| --- | --- |
|  | - Copy script to domain controller. - Create a ‘Log’ folder to store the generated Logs. - Set the $endDateOU value to reflect the environment (line 389-393) - Set the $path value to reflect the location of the log folder (line 404) |